Project Design Phase-II User Stories

|  |  |
| --- | --- |
| Team ID | PNT2022TMID38887 |
| Project Name | AI-powered Nutrition Analyzer for Fitness Enthusiasts |

**User Stories**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **User Type** | **Functional**  **Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Acceptance criteria** | **Priority** | **Release** |
| Customer (Mobile user) | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | I can access my account / dashboard | High | Sprint-1 |
|  |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | I can receive confirmation email & click confirm | High | Sprint-1 |
|  |  | USN-3 | As a user, I can register for the application through Facebook | I can register & access the dashboard with Facebook Login | Low | Sprint-2 |
|  |  | USN-4 | As a user, I can register for the application through Gmail | I can register & access the dashboard with Gmail Login | Medium | Sprint-1 |
|  | Login | USN-5 | As a user, I can log into the application by entering email & password | I can access my account / dashboard | High | Sprint-1 |
|  | Dashboard | USN-6 | As a user, I can analyze the nutrition by uploading the picture of the food | I can analyze the nutritional content of the food | High | Sprint-2 |
| Customer (Web user) | Registration | USN-7 | As a user, I can register for the application by entering my email, password, and confirming my password. | I can access my account / dashboard | High | Sprint-1 |
|  |  | USN-8 | As a user, I will receive confirmation email once I have registered for the application | I can receive confirmation email & click confirm | High | Sprint-1 |
|  |  | USN-9 | As a user, I can register for the application through Facebook | I can register & access the dashboard with Facebook Login | Low | Sprint-2 |
|  |  | USN-10 | As a user, I can register for the application through Gmail | I can register & access the dashboard with Gmail Login | Medium | Sprint-1 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **User Type** | **Functional**  **Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Acceptance criteria** | **Priority** | **Release** |
|  | Login | USN-11 | As a user, I can log into the application by entering email & password | I can access my account / dashboard | High | Sprint-1 |
|  | Dashboard | USN-12 | As a user, I can analyze the nutrition by uploading the picture of the food | I can analyze the nutritional content of the food | High | Sprint-2 |
| Customer Care Executive | Support | USN-13 | As a Customer Care Executive, responding to queries via telephone, live chat etc. | I can ask for support if I face any difficulties | Medium | Sprint-3 |
|  |  | USN-14 | As a Customer Care Executive, Ask for and act on customer feedback | I can ask for support if I face any difficulties | High | Sprint-2 |
|  |  | USN-15 | As a Customer Care Executive, analyze  Customer data and communication to adjust customer care strategies. | I can ask for support if I face any difficulties | Low | Sprint-3 |
| Administrator | Administrative functions | USN-16 | As an Administrator, design, develop, maintain and troubleshoot websites. | Ensure safe & efficient user experience | High | Sprint-3 |
|  |  | USN-16 | As an Administrator, view and manage user permissions in an application. | Ensure safe & efficient user experience | Low | Sprint-4 |
|  |  | USN-17 | As an Administrator, implementing user protocols & creating backups. | Ensure safe & efficient user experience | Medium | Sprint-4 |
|  |  | USN-18 | As an Administrator, resolving software problems & updating new features. | When admin adds any new features, I can update it. | High | Sprint-4 |